**Progress Report Week 5**

25% Complete

Week 2: Project Proposal

Week 3: Project Schedule

Week 4: Project Budget

Week 5: All parts have been ordered and final team meeting has been done. All aspects of project have been finalized.

Week 6: All parts have arrived and the building process has begun.

So far the project is on schedule with all the parts ordered and a good understanding of how everything will work together. The first week was spent organizing and getting into teams. Week 2 was spent putting together a project proposal that describes what our team is looking to design and the minimal budget associated with the project. Week 3 we had a full descripted project schedule. Week 4 the budget report for all parts was listed. Week 5 we had acquired all parts and assembled them together. Week 6 I got a knock on the door yesterday morning and my parts had all arrived together, I am now currently working on the PCB and will have it put together and ready to use for week 7.

I have not faced any issues or problems so far and everything is coming along very well as described in our project schedule and project budget.

Financial status is at a good standing with all parts purchased we do not need to purchase any thing else.

Gurpreet Jhita

